INTERLACE CRM

Client Implementation Guide

Step by step, from an empty server to a live CRM:

install, configure, connect, load data, train and go live.

| Client |  |
| --- | --- |
| Project lead |  |
| Client administrator |  |
| Go-live date |  |
| Guide version | 1.0 – 21 October 2026 |

Confidential – for the client and the implementation team.

# Contents

How to use this guide	3

Conventions used	3

What the CRM contains	3

Part 1  Plan the rollout	5

1.1  The phases at a glance	5

1.2  Who does what	5

1.3  Information to collect before you start	6

1.4  Decisions to agree with the client	6

Part 2  Install the server	8

2.1  What you need	8

2.2  Step by step	8

2.3  Settings to change	9

2.4  Check the installation	10

2.5  Backups	10

Part 3  First sign-in and company setup	11

3.1  Sign in as administrator	11

3.2  Change the administrator password	11

3.3  Company information	11

3.4  Outgoing e-mail	11

3.5  Tax	12

3.6  Document numbers	12

3.7  Products and units	12

3.8  Checklist for Part 3	12

Part 4  Users, roles and access	13

4.1  How access works	13

4.2  Recommended job profiles	13

4.3  Create a user	14

4.4  Which dashboard each person sees	14

4.5  Stop or remove access	14

4.6  Passwords, lock-out and two-factor	15

4.7  Remove sample and demo users	15

4.8  Checklist for Part 4	15

Part 5  Configure the business	16

5.1  Pipeline stages	16

5.2  Sales teams and representatives	16

5.3  Customer and vendor classification	16

5.4  Support categories (queues)	17

5.5  Support service levels (SLA)	17

5.6  Custom fields	17

5.7  Workflow rules	17

5.8  Message templates (WhatsApp and SMS)	18

5.9  Knowledge base and help centre	18

5.10  Quotation approvals	18

5.11  Checklist for Part 5	18

Part 6  Load existing data	20

6.1  Plan the import	20

6.2  Step by step	20

6.3  Columns	20

6.4  After the import	20

6.5  Checklist for Part 6	21

Part 7  Connect outside services	22

7.1  The Connections page	22

7.2  Google: calendar, Gmail and Google sign-in	22

7.3  Microsoft: Outlook calendar and Microsoft sign-in	23

7.4  Single sign-on (Google or Microsoft login)	23

7.5  WhatsApp Business (Meta Cloud API)	24

7.6  SMS (MSG91)	24

7.7  Calls (Exotel)	24

7.8  AI model	25

7.9  Each person connects their own calendar and mailbox	25

7.10  API keys, webhooks, web-to-lead and live chat	25

7.11  Public pages for customers	26

7.12  Checklist for Part 7	26

Part 8  AI controls, agents and reports	27

8.1  AI governance	27

8.2  AI agents	27

8.3  Reports and scheduled e-mail reports	28

8.4  Notifications and alerts	28

8.5  Checklist for Part 8	28

Part 9  Test and train	29

9.1  User acceptance tests	29

9.2  Training plan	30

9.3  Go-live checklist	30

9.4  Cut-over plan	31

Part 10  Run and look after the CRM	32

10.1  Routine tasks for the administrator	32

10.2  Installing a new version	32

10.3  The audit log	32

10.4  Troubleshooting	32

10.5  Getting help	33

Appendix A  Menu map	34

Appendix B  Job profiles and their roles	37

Appendix C  Client information sheet	38

Appendix D  Sign-off	40

If page numbers do not show, right-click the contents list in Word and choose Update Field.

# How to use this guide

This guide takes you from an empty server to a live Interlace CRM that your client’s team uses every day. It is written for the person who carries out the implementation (the implementation lead) and for the client’s administrator.

Work through the Parts in order. Each Part is one phase of the rollout. Do not skip ahead: later phases depend on earlier ones (for example, e-mail must work before you create users, and users must exist before you test the workflows).

## Conventions used

| What you see | What it means |
| --- | --- |
| Settings → My Company | A menu path. Click Settings in the left menu, then My Company. |
| /Settings/EmailSettings | The page address, shown after the menu path. Type it after the CRM address if you cannot find the menu item. |
| Connections | Text you type, a file name, a setting name or a role name. |
| ☐ box | A checklist item. Tick it when it is done and keep the page as your record. |
| Coloured boxes | Note (blue), Tip (green), Important (amber) and Do not skip (red). |

Note A user only sees the menu items that their roles allow. The administrator (admin@root.com unless you changed it) sees everything. If a menu item described here is missing, you are signed in as a user without that role. See Part 4. After you change a user’s roles, that user must sign out and sign in again. The menu is built at sign-in.

## What the CRM contains

Interlace CRM is a self-hosted CRM: one company per installation. The left menu is organised in sections:

| Menu section | Used for |
| --- | --- |
| Dashboards | My Work, Customer Health, Support, Reports, Data Quality, Insights, Default dashboard |
| Sales Pipeline | Leads, pipeline board, sales forecast, lead contacts and activities, targets and leaderboard, lead duplicates |
| Engage | Activities and calendar, e-mail, documents, notifications |
| Marketing | Campaigns, budgets, expenses |
| Sales Teams | Sales teams and sales representatives |
| Support | Support cases and comments, knowledge base, WhatsApp and SMS, message templates, calls, live chat |
| Third Party | Customers, vendors, their groups, categories and contacts, Customer 360, duplicates |
| Sales / Purchase | Quotations (with approvals), sales orders, contracts, e-signatures, invoices, payments, purchase orders, reports |
| Inventory | Units of measure, product groups, products |
| Utilities / Membership | To-do lists; Users and Roles |
| Profiles | My Profile, Calendar Sync, Gmail Sync, Two-Factor Security (every user) |
| Settings | My Company, Tax, Email, Connections, AI Governance, AI Agents, Support categories and SLA, Workflow rules, Pipeline stages, Custom fields, Integrations, Number sequence, Audit log, Import data |

# Part 1  Plan the rollout

## 1.1  The phases at a glance

The durations are typical for a team of 10 to 50 people. Phases 7 (outside services) and 8 (testing) are the ones most often delayed, because they depend on approvals from other companies (Meta, Google, Microsoft, SMS and telephony providers).

| # | Phase | Result | Typical time |
| --- | --- | --- | --- |
| 1 | Plan and collect information (this Part) | Client information sheet complete (Appendix C) | 1–2 days |
| 2 | Install the server (Part 2) | CRM opens at the client’s own address over HTTPS | ½–1 day |
| 3 | First sign-in and company setup (Part 3) | Company, e-mail, tax and numbering ready | ½ day |
| 4 | Users and access (Part 4) | Every person has a login with the right roles | ½ day |
| 5 | Configure the business (Part 5) | Stages, teams, support rules, workflows, templates set | 1–2 days |
| 6 | Load existing data (Part 6) | Customers, contacts and leads imported and checked | 1–2 days |
| 7 | Connect outside services (Part 7) | Google, Microsoft, WhatsApp, SMS, calls, AI as required | 1–5 days |
| 8 | AI, agents and reports (Part 8) | Limits set, agents on, scheduled reports running | ½ day |
| 9 | Test and train (Part 9) | Test scripts passed, users trained, sign-off | 2–3 days |
| 10 | Go live and look after it (Part 10) | Live use, daily care, backups, support routine | 1–2 weeks of close support |

## 1.2  Who does what

| Role in the project | Responsibilities |
| --- | --- |
| Implementation lead (you) | Installs and configures the CRM, runs the phases, trains the administrator, keeps the checklist. |
| Client administrator | Owns the CRM after go-live: creates users, edits settings, watches backups. Must attend phases 3–9. |
| Client IT | Provides the server or hosting, the SQL Server database, the domain name and HTTPS certificate, the mail account, and backups. |
| Department heads | Decide the sales stages, support categories and SLA targets, and approve the test results for their team. |
| Key users | One or two per department. Take part in testing and become the first-line helpers after go-live. |

## 1.3  Information to collect before you start

Ask the client for the following and write it into the information sheet (Appendix C). Missing items are the most common reason a go-live date slips.

### Company and people

☐  Legal company name, address, phone, e-mail, website, logo, and the currency used in quotations and invoices.

☐  List of every person who will use the CRM: name, e-mail address, department and job profile (Part 4).

☐  Who is the administrator, and who is the backup administrator?

☐  Tax types and rates that appear on quotations and invoices.

☐  Document numbering wishes: prefix per document type, and the last number used in the old system, if numbering must continue.

### Technical

☐  Server (own or hosted) with the .NET 10 runtime, a SQL Server instance and a free database name.

☐  The public web address, for example https://crm.clientname.com, and its HTTPS certificate.

☐  An outgoing mail (SMTP) account: host, port, security, user name, password, from-address.

☐  The server’s time zone. Scheduled reports and calendar events use the server’s local time, so set it to the client’s time zone.

☐  Backup arrangement: who backs up the database and the application folders, and how often.

### Business content

☐  Sales pipeline: stage names and how likely a deal is to close at each stage.

☐  Support: categories (queues), who owns each, and the target first-reply and resolution times for each priority.

☐  Customer, contact and lead lists in Excel or CSV (Part 6 lists the columns).

☐  Product list with unit, group and price.

☐  Message wording for WhatsApp and SMS, if those channels are used.

### Outside accounts (only if the client wants them)

☐  Google Workspace or Gmail: someone who can create an OAuth client in Google Cloud (calendar and Gmail sync, Google sign-in).

☐  Microsoft 365: someone who can register an application in Azure (Microsoft sign-in, Outlook calendar).

☐  WhatsApp Business: a Meta business account and a phone number for the Cloud API.

☐  SMS: an MSG91 account with DLT-registered templates (India).

☐  Calls: an Exotel account with an ExoPhone number.

☐  AI: an Anthropic API key. Optional.

## 1.4  Decisions to agree with the client

| Decision | Options and advice |
| --- | --- |
| How do people sign in? | Password only; or password plus Google or Microsoft single sign-on. Single sign-on is easier to manage when staff leave. Advise two-factor security for administrators in any case. |
| Which channels are used? | E-mail is always available. WhatsApp, SMS, calls and live chat are optional and each needs its own account. |
| Is the AI model switched on? | Without an API key the AI features use simple built-in rules and nothing leaves the server. With a key, the text of the record being summarised is sent to the AI provider. Agree this with the client’s data-protection owner. |
| Who may see what? | Use the job profiles in Part 4 as the starting point; then remove or add roles per person. |
| What happens to old data? | The importer loads customers, contacts and leads. Invoices, payments and other history are not imported; keep the old system read-only for reference, or enter open items by hand. |

# Part 2  Install the server

The CRM is one web application that creates its own database tables the first time it starts. You do not run database scripts.

## 2.1  What you need

| Item | Requirement |
| --- | --- |
| Operating system | Windows Server or Linux that supports .NET 10. |
| Runtime | .NET 10 runtime for ASP.NET Core (the SDK too, if you will build on the server). With IIS, install the .NET 10 Hosting Bundle. |
| Database | Microsoft SQL Server (the DatabaseProvider setting is SqlServer). An empty database and a login that owns it. |
| Disk | Space for the database and for uploaded documents (default limit 25 MB per file) and images (5 MB). |
| Network | A public HTTPS address if you will use Google or Microsoft sign-in, WhatsApp, calls or the customer portal. Outside services call back to this address. |
| Mail | An SMTP account for sign-up confirmation, password reset, reports, portal links and survey e-mails. |
| Time zone | Set the server to the client’s time zone before first start. |

## 2.2  Step by step

- Create the database. In SQL Server create an empty database, for example InterlaceCRM, and a SQL login that is its owner. Do not create tables.

- Get the application. Use the release folder supplied to you, or build it from the source: run dotnet publish Presentation/InterlaceUI -c Release -o <publish-folder> in the solution folder. Copy the publish folder to the server, for example C:\Apps\InterlaceCRM.

- Set the configuration (Section 2.3). Put the real values in environment variables or in appsettings.Production.json on the server. Never leave the sample values.

- Start the application once: dotnet InterlaceUI.dll from the folder (or start the IIS site / service). On first start it creates the tables, the roles and the administrator account. This can take a minute.

- Open the address in a browser, for example https://crm.clientname.com. You should see the sign-in page.

- Run it as a service so it survives restarts: an IIS site, a Windows service, or a Linux systemd unit. Set the service to restart on failure.

- Publish over HTTPS. Put the site behind IIS, nginx or another reverse proxy with the client’s certificate. By default the application listens only on http://localhost:5000.

Check the public address The CRM builds the “redirect addresses” for Google, Microsoft, WhatsApp and Exotel from the address in the browser. After HTTPS is set up, open Settings → Connections (Part 7) and check that the addresses shown there start with https:// and use the public name, not localhost. If not, fix the reverse proxy first; do not register wrong addresses with the providers.

## 2.3  Settings to change

Settings live in appsettings.json. In configuration names a colon means a level, so Jwt:Key is the Key inside Jwt. As environment variables write two underscores instead, for example Jwt__Key.

| Setting | What to set | Notes |
| --- | --- | --- |
| ConnectionStrings:DefaultConnection | Server, database, user and password of the new database | Environment variable ConnectionStrings__DefaultConnection (or CRM_CONNECTION). Keep the password out of the file. |
| DatabaseProvider | SqlServer | Leave as is. |
| Jwt:Key | A long random secret, at least 32 characters | Unique per client. Anyone with this key can forge logins. Changing it signs everyone out. |
| Jwt:Issuer, Jwt:Audience | The client’s name or address | Any text, but the same on every start. |
| Jwt:ExpireInMinute | Default 30 | How long a sign-in lasts before the user must sign in again. |
| AspNetIdentity:DefaultAdmin:Email and :Password | The first administrator’s e-mail and a strong password | Used on first start. Change the password again after first sign-in (Part 3). |
| AspNetIdentity:SignIn:RequireConfirmedEmail | Default true | With true, a new user cannot sign in until the e-mail is confirmed. Make sure SMTP works, or tick Email Confirmed when you create users. |
| AspNetIdentity:Password | Default is only 6 characters, no other rules | Raise it for production, for example RequiredLength 10 with RequireDigit and RequireUppercase true. |
| AspNetIdentity:Lockout | Default: 5 wrong passwords lock the account for 30 minutes | Keep, or adjust to the client’s policy. |
| SmtpSettings | Host, port, user name, password, from-address, from-name | You can also edit and test this on Settings → Email Settings (Part 3). For Gmail use an app password, not the mailbox password. |
| FileDocumentManager:PathFolder | Default App_Data/docs | Uploaded documents. Include in backups. Maximum file size MaxFileSizeInMB 25. |
| FileImageManager:PathFolder | Default wwwroot/app_data/images | Profile pictures. Maximum 5 MB. |
| Assistant:ApiKey, Assistant:Model | Leave empty | Better entered on Settings → Connections (Part 7). |
| IsDemoVersion | `false` | See the warning below. |
| Kestrel:Endpoints:Http:Url | Default http://localhost:5000 | Change the port if it clashes. Keep it internal; the reverse proxy faces the internet. |
| AutoMapper:LicenseKey | Optional | Only if you hold a commercial licence for that component. |

Three settings that must be right before go-live `IsDemoVersion` must be `false` in production. When it is true the system loads demo customers, quotations, invoices, cases and demo users into the database, and it refuses to change the default administrator’s password. Replace the sample connection string. The appsettings.json that ships with the source contains a development server name and a sample password. Do not publish that file as it is. Do not set `Seed:SampleLogins` outside development. It creates the sample logins (salesrep@root.com and so on) with a shared password.

## 2.4  Check the installation

☐  The sign-in page opens at the public HTTPS address, with a valid certificate.

☐  You can sign in as the administrator.

☐  The database now contains tables (SQL Server Management Studio shows them).

☐  Restart the service. The CRM comes back by itself and you stay able to sign in.

☐  The server’s time zone and clock are correct.

## 2.5  Backups

Set backups before any real data is entered, and test one restore. Back up all four of these together:

| What | Where | Why it matters |
| --- | --- | --- |
| SQL Server database | Your SQL Server | All CRM data. |
| App_Keys folder | Next to the application | The encryption keys. Without them, saved passwords of connected services (Part 7) and other protected values cannot be read after a restore. |
| App_Data/docs | Next to the application | Uploaded documents. |
| wwwroot/app_data/images | Inside the application folder | Profile pictures. |
| Configuration (appsettings.Production.json, environment variables, certificate) | Server | Needed to rebuild the server quickly. |

Tip A good minimum: nightly database backup kept for 14 days, a weekly full copy of the three folders, and one monthly restore test on a spare machine.

# Part 3  First sign-in and company setup

## 3.1  Sign in as administrator

- Open the CRM address in the browser.

- Sign in with the administrator e-mail and password you set in AspNetIdentity:DefaultAdmin.

- After five wrong passwords the account is locked for 30 minutes. Wait, or ask client IT to adjust the lock-out settings.

## 3.2  Change the administrator password

| WHERE | Profiles → My Profile /Profiles/MyProfile |
| --- | --- |

- Open My Profile and choose the change-password action.

- Enter the old password, the new password and the confirmation. Save.

- Store the new password in the client’s password manager. Also fill in your first name, last name and company name on the same page.

Note If the CRM refuses to change the password and says it is not allowed in the demo version, IsDemoVersion is still true. Set it to false, restart, and try again (see Part 2).

## 3.3  Company information

| WHERE | Settings → My Company /Companies/MyCompany |
| --- | --- |

- Fill Name, Currency and Description.

- Fill the address: street, city, state, zip code, country.

- Fill phone, fax, e-mail and website.

- Save. Check the currency carefully; it is used for money amounts across the CRM.

## 3.4  Outgoing e-mail

| WHERE | Settings → Email Settings /Settings/EmailSettings |
| --- | --- |

E-mail is needed for sign-up confirmation, password reset, scheduled reports, customer portal sign-in links and satisfaction surveys. Set it up and test it before creating users.

- Enter Host, Port, Security, User name, Password, From address and From name.

- Click Save settings.

- In Send a test e-mail type your own address and click Send test. A green message and an e-mail in your inbox mean it works.

- If it fails, read the message. The usual causes are a wrong port or security option, a blocked mailbox, or (for Gmail) using the mailbox password instead of an app password.

## 3.5  Tax

| WHERE | Settings → Tax /Taxs/TaxList |
| --- | --- |

- Click Add.

- Enter the tax Name (for example GST 18%) and its Percentage.

- Save. Repeat for every rate the client uses on quotations and invoices.

## 3.6  Document numbers

| WHERE | Settings → Number Sequence /NumberSequences/NumberSequenceList |
| --- | --- |

Each kind of record (quotation, invoice, support case and so on) has its own numbering with a prefix, a suffix and a last used count. This page is a read-only list (search and export to Excel): it shows what the system will use next.

- Open the page and show the client the numbering used for each record type.

- If the client accepts it, nothing more is needed.

- If the client needs a different prefix, or numbering that continues after the last number of the old system, ask the CRM developer to change the number sequence before any records are created. It cannot be changed on this page.

Important Settle numbering before anyone creates records. Changing prefixes after documents exist leaves a mixed numbering that is hard to explain to auditors.

## 3.7  Products and units

Quotations, sales orders and invoices pick products from the product list. Enter the basics now; prices can be refined later.

| Step | Menu path | Address |
| --- | --- | --- |
| 1. Units (piece, kg, hour…) | Inventory → Unit Measure | /UnitMeasures/UnitMeasureList |
| 2. Product groups | Inventory → Product Group | /ProductGroups/ProductGroupList |
| 3. Products and services | Inventory → Product | /Products/ProductList |

## 3.8  Checklist for Part 3

☐  Administrator password changed and stored safely.

☐  Company information complete, currency correct.

☐  Test e-mail received.

☐  Tax rates entered.

☐  Document numbering reviewed and accepted before any records exist.

☐  Units, product groups and first products entered.

# Part 4  Users, roles and access

## 4.1  How access works

Access is controlled by roles. A role is simply the first word of a menu page address: the page /Leads/LeadList needs the role Leads, the page /SupportCases/SupportCaseList needs SupportCases, and so on. A user sees a menu item only when they hold its role, and the server applies the same rule to the data behind the screen, not only to the menu.

- Roles are created automatically at start-up, one for each menu section. You do not create them by hand.

- The administrator receives every role automatically.

- A job profile is just a sensible bundle of roles for a typical job. The tables below are the recommended starting points.

- The dashboards share the role Dashboards, but several of them also need a business role (see 4.4), so each person lands on a dashboard that fits their job.

- After roles change, the user signs out and in again.

## 4.2  Recommended job profiles

Everybody receives the basic roles: Profiles, Dashboards, Notifications, Todos, TodoItems, Activities, Documents, Emails. The table shows what each profile adds. The full lists are in Appendix B.

| Profile | Works with | Typical extra roles |
| --- | --- | --- |
| Administrator | Everything, including users, roles, settings, audit log, connections, AI governance | All roles (automatic) |
| Sales representative | Leads, pipeline, customers and contacts, quotations, sales orders, contracts and e-signatures, WhatsApp/SMS, calls, live chat, reports | Leads, Pipelines, Customers, Quotations, SalesOrders, Contracts, Signatures, Messaging, Calls, Chats, Reports |
| Sales manager | The above plus quotation approvals, targets, teams, invoices and payments, campaigns, imports, pipeline settings, workflow rules, custom fields, AI agents | QuotationApprovals, SalesTargets, SalesTeams, Invoices, Payments, Campaigns, Imports, PipelineSettings, Workflows, CustomFields, Agents |
| Support agent | Support cases and comments, knowledge base, customers and contacts, contracts, WhatsApp/SMS, calls, live chat | SupportCases, SupportCaseComments, KnowledgeBase, Customers, Messaging, Calls, Chats |
| Support manager | The above plus support settings (categories, SLA), reports, workflow rules, imports, e-signatures, AI agents | SupportSettings, Reports, Workflows, Imports, Signatures, Agents |
| Marketing | Campaigns, budgets, leads, customers and groups, WhatsApp/SMS, reports, imports | Campaigns, Budgets, Leads, CustomerGroups, Messaging, Reports, Imports |
| Finance | Invoices, payments, sales and purchase orders and reports, budgets, expenses, taxes, vendors, products, contracts | Invoices, Payments, PurchaseOrders, Budgets, Expenses, Taxs, Vendors, Products |

Note No profile can open Users, Roles, Settings, Audit Log, Integrations, AI Governance, Number Sequence or My Company. These stay with the administrator.

## 4.3  Create a user

| WHERE | Membership → Users /Users/UserList |
| --- | --- |

- Click Add.

- Fill First Name, Last Name and Email. The e-mail address is the login and must be unique.

- Enter a Password and Confirm Password. Tell the user to change it on first sign-in (Profiles → My Profile).

- Tick Email Confirmed if you create the user yourself. If you leave it unticked, the user cannot sign in until they confirm the e-mail address, which needs working SMTP (Part 3.4).

- Leave Is Blocked and Is Deleted unticked. Save.

- Select the new user in the list and use the Change Roles action. Tick the roles of the job profile from 4.2, adjust for the person, and save.

- Ask the user to sign out and sign in again, then check the menu shows what you expect.

Tip Create a spreadsheet with one row per person and the profile name next to it. Create all users in one sitting, from that sheet, and keep the sheet as the access record for the audit.

## 4.4  Which dashboard each person sees

After sign-in each user lands on the first dashboard that suits their roles: Insights, then Default, then Support, then My Work. The search box (Ctrl+K) and the quick actions only list pages the person may open.

| Dashboard | Needs, besides Dashboards |
| --- | --- |
| My Work | Nothing extra. Shows the user’s own tasks and work. |
| Insights (today’s briefing) | One of Pipelines, Quotations, Invoices, Payments. Revenue and receivables appear only with Invoices or Payments; open cases only with SupportCases. |
| Default dashboard | One of Leads, Pipelines, Campaigns, Budgets, Expenses, SalesOrders, Invoices, PurchaseOrders. Each card needs its own module. |
| Support | SupportCases |
| Customer Health | Contracts |
| Data Quality | One of Leads, Customers, CustomerContacts, SupportCases |

## 4.5  Stop or remove access

- To stop someone signing in, open Membership → Users, edit the person, tick Is Blocked and save. Their records stay.

- To change a password for someone, use the Change Password action on the Users list.

- When an employee leaves: block the user, then reassign their open leads, cases and tasks to someone else.

## 4.6  Passwords, lock-out and two-factor

- Raise the password rules in appsettings as described in Part 2.3; the default is weak.

- Ask every administrator and manager to turn on two-factor security: Profiles → Two-Factor Security (/Profiles/TwoFactor). The page shows a QR code. Scan it with an authenticator app (Microsoft Authenticator, Google Authenticator, Authy), type the 6-digit code, and confirm. From then on sign-in asks for a code.

- Single sign-on with Google or Microsoft (Part 7.4) can replace passwords for staff.

## 4.7  Remove sample and demo users

A clean production installation (with IsDemoVersion false and no sample logins) has no sample users. If the database was ever started in demo mode, you will find:

- Demo users such as alex@example.com (password 123456, role Profiles only).

- Demo customers, quotations, invoices, payments and support cases.

The cleanest fix is to drop the database and start again with the correct settings before the client enters anything. If that is no longer possible, delete the demo users in Membership → Users and the demo records in their lists.

## 4.8  Checklist for Part 4

☐  Every person has a login and a profile written down.

☐  Roles assigned; each person signed out and in again.

☐  You signed in as at least one user of each profile and checked the menu.

☐  Administrators and managers have two-factor security on.

☐  No demo or sample users remain.

# Part 5  Configure the business

This Part adapts the CRM to how the client works. Ask the department heads to be present: these decisions are theirs.

## 5.1  Pipeline stages

| WHERE | Settings → Pipeline Stages /PipelineSettings/StageList |
| --- | --- |

- Rename each stage so it matches the client’s sales process (for example Prospecting, Qualified, Proposal, Negotiation).

- Set the win probability of every stage. These percentages drive the weighted pipeline value on the board, the sales forecast and Insights.

- Click Save. Use Restore standard names and values if you want to start over.

Note Won deals always count as 100% and lost deals as 0%. You cannot change that.

## 5.2  Sales teams and representatives

| Step | Menu path | Address |
| --- | --- | --- |
| 1. Create the teams (for example by region or product) | Sales Teams → Sales Team | /SalesTeams/SalesTeamList |
| 2. Add each salesperson and place them in a team | Sales Teams → Sales Representative | /SalesRepresentatives/SalesRepresentativeList |
| 3. Set the monthly revenue targets for the year | Sales Pipeline → Targets & Leaderboard (button Set targets, then Save targets) | /SalesTargets/Leaderboard |

A new lead that has no team is assigned automatically to the sales team with the fewest open leads.

## 5.3  Customer and vendor classification

Groups and categories are used for filtering, reports and the import. Create them before you import customers.

| What | Menu path |
| --- | --- |
| Customer groups | Third Party → Customer Group (/CustomerGroups/CustomerGroupList) |
| Customer categories | Third Party → Customer Category (/CustomerCategories/CustomerCategoryList) |
| Vendor groups | Third Party → Vendor Group (/VendorGroups/VendorGroupList) |
| Vendor categories | Third Party → Vendor Category (/VendorCategories/VendorCategoryList) |

## 5.4  Support categories (queues)

| WHERE | Settings → Support Categories /SupportSettings/Categories |
| --- | --- |

Categories group support cases into queues, for example Billing, Technical, Onboarding.

- Enter the Name and a Description.

- Choose the Default owner: the person who normally handles this category. On the Support Cases list, assigning a category can route the case to this owner.

- Choose the Default priority.

- Keep Active ticked and click Add. Repeat for every queue.

## 5.5  Support service levels (SLA)

| WHERE | Settings → Support SLA /SupportSettings/SlaPolicies |
| --- | --- |

- For each priority (Low, Normal, High, Critical) enter the target time for the first reply and for resolution.

- Save. New cases take their due dates from these targets. When a case misses its resolution target, the escalation contact is notified once.

## 5.6  Custom fields

| WHERE | Settings → Custom Fields /CustomFields/CustomFieldList |
| --- | --- |

Add your own fields to leads, customers and support cases without changing the program.

- Click New field.

- Choose Used on: Lead, Customer or SupportCase.

- Enter the Label and choose the Type: Text, Number, Date, Boolean or Picklist.

- For a picklist, enter the Choices, one per line. Set the Order in which fields appear. Save.

- Open a record from its list to fill in the new field.

## 5.7  Workflow rules

| WHERE | Settings → Workflow Rules /Workflows/WorkflowList |
| --- | --- |

A rule waits for an event, checks its conditions, and then does its actions automatically.

| Part of a rule | Choices |
| --- | --- |
| When (event) | lead.created, lead.stage_changed, lead.won, lead.lost, customer.created, case.created |
| Only if (conditions) | Zero or more conditions on the record; all must be true. |
| Then do (actions) | Create an activity (task, call, meeting, e-mail, note, with a due date and an assignee); notify someone; change the owner; add a tag; send an e-mail. |

- Click New rule and give it a clear name.

- Choose the event in When.

- Add conditions with Add condition if the rule should apply only to some records.

- Add one or more actions with Add action. In texts you can use placeholders for the record’s values.

- Click Save rule. Test it by creating a record that matches.

### Examples worth setting up

- New lead → create a call task for the lead’s owner, due in 1 day.

- Lead won → notify the finance contact so the invoice is prepared.

- New support case → notify the support manager.

- New customer → send a welcome e-mail.

Note Actions done by a rule never start other rules, so rules cannot loop.

## 5.8  Message templates (WhatsApp and SMS)

| WHERE | Support → Message Templates /Messaging/Templates |
| --- | --- |

- Click New template.

- Enter a Name and choose the Channel: WhatsApp or SMS.

- For WhatsApp enter the Approved template name exactly as approved at Meta. For SMS enter the MSG91 template id.

- Choose the Language, enter the Text, and list the Variables (comma separated) that are filled in when sending.

- Keep Active ticked and save.

Important A WhatsApp template must be approved by Meta, and an SMS template must be registered under DLT (India), before it can be used. Start these approvals early; they can take days.

## 5.9  Knowledge base and help centre

| WHERE | Support → Knowledge Base /KnowledgeBase/ArticleList |
| --- | --- |

Write the first articles the support team will need (how to reset a password, how to place an order). Published articles appear in the public help centre at /Accounts/HelpCenter, which customers can search without signing in.

## 5.10  Quotation approvals

Quotations with a discount may need approval. The approver (usually the sales manager) handles them under Sales → Quotation Approvals (/QuotationApprovals/ApprovalList). Agree with the client who approves what, then give that person the QuotationApprovals role.

## 5.11  Checklist for Part 5

☐  Pipeline stages and probabilities saved; sales teams, representatives and targets entered.

☐  Customer and vendor groups and categories created.

☐  Support categories and SLA targets set; custom fields created where asked.

☐  At least three useful workflow rules working.

☐  Message templates sent for approval (if used); first knowledge-base articles written.

# Part 6  Load existing data

## 6.1  Plan the import

- The importer loads customers, leads and contacts from CSV files. Products, vendors and open invoices are entered by hand or kept in the old system.

- Import in this order: groups and categories (Part 5.3) → customers → contacts (they need a customer) → leads.

- Clean the data in Excel first: remove duplicates, fix e-mail addresses, use one spelling for each country.

- Save as CSV UTF-8 so names with accents or other scripts survive.

- Try with 10 rows first. Then do the full file.

## 6.2  Step by step

| WHERE | Settings → Import Data /Imports/ImportCustomers |
| --- | --- |

- Choose the type: Customers, Leads or Contacts.

- Download the template for that type and copy your data into it. Keep the heading row exactly as it is.

- Choose your CSV file.

- Click Check file. This is a dry run: nothing is saved. Read the result and fix rows that are reported.

- When the check is clean, click Import. The result shows how many rows were imported.

- Open the list (for example Third Party → Customer) and look at a sample of records.

## 6.3  Columns

| Type | Columns | Rules |
| --- | --- | --- |
| Customers | Name, Email, Phone, Street, City, State, Zip, Country, Website, WhatsApp, Description, Group, Category | Name is required. Group and category are matched by name; if there is no match the first group or category is used. |
| Leads | Company, Title, Email, Phone, Website, City, Country, Source, Tags, Consent, Amount, Notes | Either Title or Company is required. Consent is yes or no. New leads start in the first stage (Prospecting). |
| Contacts | Name, Customer, Email, Phone, Job Title, Consent, Notes | Name and Customer are required. The customer is matched by its name or number, so import customers first. |

## 6.4  After the import

| Check | Where |
| --- | --- |
| Duplicate customers | Third Party → Customer Duplicates (/Customers/Duplicates) |
| Duplicate leads | Sales Pipeline → Lead Duplicates (/Leads/Duplicates) |
| Missing e-mail or phone | Dashboards → Data Quality (/Dashboards/DataQuality) |
| A full picture of one customer | Third Party → Customer 360 (/Customers/Customer360) |

Tip The AI agent Data quality (Part 8) creates a task for every customer or lead that has no e-mail or phone, so the team can complete them gradually after go-live.

## 6.5  Checklist for Part 6

☐  Import files cleaned and saved as CSV UTF-8.

☐  Customers imported, then contacts, then leads.

☐  Sample records spot-checked by a key user.

☐  Duplicates reviewed.

☐  The import files are archived with the project documents.

# Part 7  Connect outside services

Each client uses its own accounts with Google, Microsoft, Meta, MSG91, Exotel and the AI provider. The keys are typed into one admin page, Settings → Connections, and are stored encrypted in the database. Nothing needs to be edited on the server. Do only the connections the client has chosen (Part 1.4).

## 7.1  The Connections page

| WHERE | Settings → Connections /Integrations/Connections |
| --- | --- |

Only the administrator (role Integrations) can open it. The page has one card per service group. Each field shows whether its value is saved here, comes from the server file, or is empty.

- Secrets (client secrets, tokens, API keys) are write-only. Once saved they are never shown again. To replace one, type the new value. To delete one, tick Remove saved value and save.

- Save works per card. An empty box means “keep what is there”.

- A value saved on this page wins over the same value in appsettings.json or environment variables. If nothing is saved here, the server file value is still used, so older installations keep working.

- Changes take effect within about 30 seconds, without a restart.

- Each card lists the addresses you must register with the provider. They are built from the browser address, so open the page on the final public HTTPS address.

| Provider setting | Address to register |
| --- | --- |
| Google Calendar redirect | https://<crm-address>/api/Calendar/Callback |
| Gmail redirect | https://<crm-address>/api/MailSync/Callback |
| Sign-in redirect (Google and Microsoft) | https://<crm-address>/api/Sso/Callback |
| Outlook calendar redirect (Microsoft) | https://<crm-address>/api/Calendar/OutlookCallback |
| WhatsApp webhook callback URL | https://<crm-address>/api/ChannelWebhook/WhatsApp |
| Exotel status callback | https://<crm-address>/api/ChannelWebhook/Exotel?key=<your status callback key> |

Do not skip Secrets are encrypted with the keys in the App_Keys folder. Back that folder up together with the database. If you move the CRM to a new server without it, the saved secrets cannot be read and you must type them again. Never send secrets by e-mail or chat. Type them directly into the Connections page.

## 7.2  Google: calendar, Gmail and Google sign-in

One Google “OAuth client” serves Calendar sync, Gmail sync and (optionally) Google sign-in.

### In Google Cloud (done once, by someone with access)

- Open the Google Cloud console and create a project for the client (or choose the client’s existing one).

- Open APIs & Services → Library and enable the Google Calendar API and the Gmail API.

- Open OAuth consent screen. Choose Internal if the client uses Google Workspace and only staff will connect; otherwise choose External and add the staff as test users, or publish the app. Fill the application name and support e-mail.

- Open Credentials → Create credentials → OAuth client ID. Application type: Web application.

- Under Authorised redirect URIs add the three Google addresses from the table in 7.1 (Calendar, Gmail, Sign-in).

- Create. Copy the Client ID and the Client secret.

### In the CRM

- Open Settings → Connections and the card Google (Calendar and Gmail).

- Paste Client ID and Client secret. Click Save.

- Each person then connects their own account (7.9).

Tip If Google shows “redirect_uri_mismatch” when a user connects, the address registered in Google differs by even one character from the one shown on the Connections card (check https, the host name and the path).

## 7.3  Microsoft: Outlook calendar and Microsoft sign-in

### In the Azure portal

- Open Microsoft Entra ID → App registrations → New registration. Name it for the CRM. Choose Single tenant (the client’s organisation only).

- Under Redirect URI choose Web and add https://<crm-address>/api/Sso/Callback. Register.

- Open Authentication and add the second redirect URI https://<crm-address>/api/Calendar/OutlookCallback.

- Open API permissions → Add a permission → Microsoft Graph → Delegated and add openid, email, profile, offline_access and Calendars.ReadWrite. Click Grant admin consent if the client’s policy requires it.

- Open Certificates & secrets → New client secret. Copy the secret value at once; it is shown only once. Note its expiry date in the project calendar: when it expires, calendar and sign-in stop until a new one is saved.

- From the Overview page copy the Application (client) ID and the Directory (tenant) ID.

### In the CRM

- Open Settings → Connections and the card Single sign-on.

- Fill Microsoft application (client) ID, Microsoft client secret and Microsoft directory (tenant) ID. The tenant ID must be a GUID; it makes sure only the client’s own organisation can sign in.

- Click Save. Outlook calendar sync uses the same Microsoft application. Each person connects their own calendar (7.9).

## 7.4  Single sign-on (Google or Microsoft login)

- Complete 7.2 and/or 7.3.

- On the Single sign-on card enter Allowed e-mail domains, for example clientname.com (several domains are comma separated). Only e-mail addresses from these domains can sign in this way.

- Save. The sign-in page now offers sign-in with the configured provider.

- Test with one real staff member. A person who signs in this way for the first time is created automatically with the Profiles role only. The administrator must then give the person their job-profile roles in Membership → Users (Part 4.3).

- Only when single sign-on is proven for the administrators, you may tick Turn off password sign-in. The CRM refuses to save this unless single sign-on is completely set up, so nobody can lock themselves out. Keep a tested administrator who signs in through SSO.

## 7.5  WhatsApp Business (Meta Cloud API)

### At Meta

- In Meta for Developers create an app (type Business) and add the WhatsApp product to it. Connect it to the client’s verified Meta business account and register the WhatsApp phone number.

- Copy the Phone number ID.

- Create a permanent access token (a system user token with WhatsApp permissions). Copy it.

- Copy the App secret from the app’s basic settings.

- Invent a long random text for the webhook verify token (you will enter the same text at Meta and in the CRM).

- Under WhatsApp → Configuration set the Callback URL to the WhatsApp address from 7.1 and the Verify token to your text. Subscribe to the messages field.

- Submit your message templates for approval (they are entered in the CRM in Part 5.8).

### In the CRM

- Open Settings → Connections, the card WhatsApp Business (Cloud API).

- Fill Phone number ID, Access token, Webhook verify token and App secret. Save.

- Send a message from your own phone to the business number. It should appear in Support → WhatsApp & SMS (/Messaging/Inbox).

Note WhatsApp rules apply: free-text replies are allowed only within 24 hours after the customer’s last message. Outside that window use an approved template (Support → Message Templates).

## 7.6  SMS (MSG91)

- In MSG91 copy the Auth key of the client’s account.

- In India, register the sender and every message template under DLT. Note each template id.

- In Settings → Connections, card SMS (MSG91), paste the Auth key and save.

- Create the SMS templates in Support → Message Templates with the MSG91 template id (Part 5.8).

- Send a test SMS to your own number from Support → WhatsApp & SMS.

## 7.7  Calls (Exotel)

Click-to-call: Exotel first rings the agent, then the customer.

- In the Exotel dashboard collect the Account SID, API key, API token and the ExoPhone number used as caller ID.

- In Settings → Connections, card Calls (Exotel), fill Account SID, API key, API token and Caller ID (ExoPhone number).

- Leave API host empty unless Exotel gave you a different one (it must end in .exotel.com).

- Invent a long random Status callback key. Enter it here, and register the Exotel status address from 7.1 (with that key) in Exotel so that call results come back.

- If the CRM sits behind a proxy, enter its public address in Public address of this CRM.

- Save, then place a test call from Support → Calls (/Calls/CallLog). The page tells you when calling is not yet set up.

## 7.8  AI model

- The client creates an API key in the Anthropic console.

- In Settings → Connections, card AI model, paste the API key. Leave Model and API address empty to use the defaults (an API address, if given, must start with https://).

- Save. Press Ctrl+K in the CRM to open the assistant, and ask a question to test.

Important With a key, the text of the record being summarised or replied to is sent to the AI provider. Without a key the AI features still work with simple built-in rules, and nothing leaves the server. Confirm the client has agreed to this (Part 1.4).

## 7.9  Each person connects their own calendar and mailbox

The company keys above are set once. Then each user links their own accounts:

| What | Menu path | What happens |
| --- | --- | --- |
| Calendar (Google or Outlook) | Profiles → Calendar Sync (/Profiles/GoogleCalendar) | Click Connect Google Calendar or Connect Outlook Calendar and approve. The user’s open tasks, calls and meetings that have a start time (from yesterday to 90 days ahead) appear in the calendar. It is one-way and refreshes every 10 minutes. Sync now forces it. Only one calendar can be linked at a time. |
| Gmail | Profiles → Gmail Sync (/Profiles/GoogleMail) | After approval, mail to and from people already in the CRM is added to their record as an Email activity. Only the subject and a short preview are kept, access is read-only; the last 30 days are picked up first, then new mail every 10 minutes. |

## 7.10  API keys, webhooks, web-to-lead and live chat

| WHERE | Settings → Integrations /Integrations/IntegrationList |
| --- | --- |

### Capture website enquiries as leads

- Create an API key: enter a Name and Expires in (days), then click Create key.

- Copy the key immediately; it is shown only once. New leads from this key are owned by the person who created it.

- Give the key to the web developer. The website form posts to the CRM with the key in the X-Api-Key header:

curl -X POST https://<crm-address>/api/Public/CaptureLead \

-H "Content-Type: application/json" -H "X-Api-Key: YOUR_KEY" \

-d '{"name":"Jane Doe","email":"jane@example.com","phone":"+91 90000 00000",

"company":"Acme","message":"Please call me","source":"Website","consent":true}'

To stop a key working, click Revoke next to it.

### Webhooks (tell another system when something happens)

- Click New webhook. Enter a Name and the Address (URL) of the receiving system.

- Choose the Events: lead.created, lead.stage_changed, lead.won, lead.lost, customer.created, case.created.

- Note the Signing secret; the receiver uses it to check that a message really comes from your CRM.

- Save, then use Send test to confirm the receiver gets a message.

### Live chat on the client’s website

| WHERE | Support → Live Chat /Chats/ChatInbox |
| --- | --- |

The page shows a one-line snippet to paste into the website, before the closing body tag:

<script src="https://<crm-address>/js/chat-embed.js" async></script>

Use Try the visitor chat on the same page to test. Visitor messages arrive in the chat inbox, and an agent can turn a chat into a support case.

## 7.11  Public pages for customers

These pages need no sign-in and are rate limited. Tell the client which ones to use and put their links on the website.

| Page | Address | Notes |
| --- | --- | --- |
| Help centre | /Accounts/HelpCenter | Published knowledge-base articles. Visitors can search and rate articles. |
| Customer portal | /Accounts/Portal | The customer asks for an e-mail sign-in link, then sees their cases, invoices and contracts, and can open a case or add a comment. Needs working SMTP. |
| Satisfaction survey | Link sent by e-mail | The customer rates how a case was handled. |
| E-signature | Personal link for the signer | The signer opens a personal link and signs a contract or quotation. Send for signature from the contract or quotation list. |
| Visitor chat | /Accounts/ChatWidget | Normally shown inside the website through the snippet above. |

## 7.12  Checklist for Part 7

☐  The addresses shown on the Connections page use the public HTTPS name.

☐  Google: client saved; one person connected calendar and Gmail successfully.

☐  Microsoft: client, secret and tenant saved; sign-in and Outlook calendar work; secret expiry date noted.

☐  Single sign-on: allowed domains set; roles given to SSO users; password login still on until SSO is proven.

☐  WhatsApp, SMS and calls: a test message, SMS and call each worked; templates approved.

☐  AI key saved and the assistant answers (or the client chose to stay without AI); web form creates a lead.

☐  App_Keys is part of the backup.

# Part 8  AI controls, agents and reports

## 8.1  AI governance

| WHERE | Settings → AI Governance /AiGovernance/AiSettings |
| --- | --- |

This page is the control panel for everything that uses the AI model. It also shows whether a model key is present.

- Tick AI features on to allow AI features at all. Untick it to stop them for everybody at once.

- Set Requests per person per day (0 means no limit).

- Set Requests for the whole company per month (0 means no limit). Requests stop when the limit is reached.

- Click Save.

- Watch Usage this month and the Latest 50 requests. The log records sizes and who asked, never the text.

Tip Start cautiously, for example 50 requests per person per day and a company limit that matches the budget agreed with the client, and raise them after the first month’s usage is known.

## 8.2  AI agents

| WHERE | Settings → AI Agents /Agents/AgentCenter |
| --- | --- |

Agents look for work and write suggestions. They never change a record by themselves: a person with the right role approves or rejects every suggestion. Every agent starts switched off.

| Agent | What it suggests | Approver needs |
| --- | --- | --- |
| Lead follow-up | A follow-up task, with a draft message, for open leads with no activity for 7 days. The AI model writes the draft when set up; otherwise a short template is used. | Activities |
| Support triage | A priority for new support cases and, when the case has no category, a category. Uses the AI model if set up and keyword rules otherwise. | SupportCases |
| Contract renewal | A renewal task, with a draft message, for active contracts that end soon, are not on auto-renew and have no renewal. | Activities |
| Data quality | A task to complete customers and leads that have no e-mail or phone. | Activities |

- Switch an agent On. Set Max per run (how many suggestions at most).

- Tick Run by itself once a day if the client wants it automatic. The server then runs it about every 23 hours. The runs show as “Automatic”.

- Click Run now to run it immediately. The result says how many records were looked at and how many suggestions were made.

- Review the suggestions in the table. For a task you can change the title, due days, priority and the draft message before approving.

- Click Approve or Reject, or tick several and use Approve selected / Reject selected.

- An approved task is created for the approver, with the reason and the draft message in its description. Nothing is sent to the customer automatically.

- A record with a waiting suggestion, a rejection in the last 30 days, an approval in the last 7 days, or an open task for the same purpose is skipped, so running again does not repeat suggestions.

- The approver needs the role shown in the table. The page AI Agents itself needs the role Agents (given to the manager profiles).

## 8.3  Reports and scheduled e-mail reports

| WHERE | Dashboards → Reports /Reports/ReportBuilder |
| --- | --- |

- In Build a report choose the record type, columns, filters and grouping, run it, and save it with a name. You can share saved reports with colleagues.

- In Saved reports click Schedule next to a report you own.

- Choose Daily, Weekly (with the weekday) or Monthly (with the day 1–28), and the hour. The time is the server’s local time (Part 2.1).

- Enter up to 10 recipient e-mail addresses, separated by commas.

- Choose Attach: CSV file (all rows, every language), PDF file (first 2,000 rows, landscape A4) or CSV and PDF.

- Keep Active ticked and click Save. The line Last run shows the outcome. Use Stop to remove the schedule.

Note The PDF uses a built-in font, so letters outside Western European languages (for example Hindi) print as “?” in the PDF. Use the CSV when such text matters. A scheduled report runs only while its owner still holds the role for that record type; otherwise it sends nothing and records “owner no longer has access”.

## 8.4  Notifications and alerts

The bell in the top bar and Engage → Notification show alerts. A background job runs every 30 minutes and raises alerts for overdue invoices, support cases past their SLA, leads past their closing date and quotations about to expire. An alert without a named person is visible to everyone.

## 8.5  Checklist for Part 8

☐  AI limits set (or AI switched off).

☐  Agents switched on as the client wishes; automatic runs chosen.

☐  A manager has approved and rejected at least one suggestion in training.

☐  Two scheduled reports created and one test delivery received (check the PDF opens).

# Part 9  Test and train

## 9.1  User acceptance tests

Run these tests with the client’s key users, on the live system but with test records (put the word TEST in the name, and delete them afterwards). Write the result and the date in the last column. Anything that fails goes on a list for the implementation lead.

| # | Sign in as | What to do | Expected result | Result |
| --- | --- | --- | --- | --- |
| 1 | Sales rep | Create a lead in Sales Pipeline → Lead. Open Pipeline Board and drag it through the stages. | Lead moves; the board and Sales Forecast values change with the stage probabilities. |  |
| 2 | Sales rep | Convert the lead to a customer. Create a quotation with a product and tax. Give a large discount. | The quotation shows tax; the discount goes to Sales → Quotation Approvals. |  |
| 3 | Sales manager | Approve the quotation. Convert it to a sales order or invoice. | Approval recorded; the invoice shows the right number prefix and amounts. |  |
| 4 | Finance | Record a payment on the invoice. | Balance falls; status becomes paid when fully paid. |  |
| 5 | Support agent | Create a support case with a category. | SLA due dates appear; the category owner is applied; a comment can be added. |  |
| 6 | Support agent | Close the case. | The satisfaction survey e-mail can be sent and the survey page opens. |  |
| 7 | Any user | Create a lead that matches a workflow rule. | The task or notification from the rule appears. |  |
| 8 | Any user | Use Forgot password on the sign-in page. | The e-mail arrives and the new password works. |  |
| 9 | Sales rep | Try to open Settings and Membership. | The items are not in the menu; typing the address does not open the page. |  |
| 10 | Support agent | Look for Invoices and Payments. | Not available. |  |
| 11 | Administrator | Turn on two-factor security; sign out and in again. | The code from the authenticator app is asked and accepted. |  |
| 12 | Any user | Connect the calendar. Create a task with a start time in the next days. Press Sync now. | The event appears in Google or Outlook. |  |
| 13 | Support agent | Send a WhatsApp or SMS from a record with a template; reply from a phone. | Message delivered; reply appears in WhatsApp & SMS. |  |
| 14 | Support agent | Place a click-to-call from a customer. | Agent’s phone rings, then the customer’s; the call is logged. |  |
| 15 | Sales manager | Switch on Lead follow-up, press Run now, approve one suggestion. | A task is created with the draft message in its description. |  |
| 16 | Sales manager | Schedule a report to your own e-mail for the next hour (CSV and PDF). | E-mail arrives with both attachments; both open. |  |
| 17 | Customer (test) | Open /Accounts/Portal and request a sign-in link. | Link e-mail arrives; cases and invoices of that customer show. |  |
| 18 | Administrator | Open Settings → Audit Log. | The test changes are listed with old and new values. |  |
| 19 | Client IT | Restore last night’s backup on a spare machine. | The CRM starts and shows the data; saved connections still work. |  |

## 9.2  Training plan

| Audience | Topics | Length |
| --- | --- | --- |
| Everybody | Sign in, change password, two-factor, My Profile; My Work dashboard; notifications; search and assistant (Ctrl+K); activities and tasks; connecting calendar (and Gmail). | 45 minutes |
| Sales team | Leads, pipeline board, converting a lead, customers and contacts, quotations, e-signature, WhatsApp/SMS and calls from a record, reports. | 2 hours |
| Support team | Support cases, categories, SLA, comments, knowledge base, WhatsApp/SMS, live chat, calls, turning a chat into a case. | 2 hours |
| Managers | Quotation approvals, forecast, targets and leaderboard, Insights, Customer Health, AI agents and approvals, scheduled reports, workflow rules. | 2 hours |
| Finance | Invoices, payments, orders, purchase orders, tax, reports, budgets and expenses. | 1½ hours |
| Administrator(s) | Users and roles, Connections, Email Settings, Import Data, settings pages, AI governance, audit log, backups and restore, updates, troubleshooting (Part 10). | Half a day |

Tip Train with the client’s own data and the job-profile logins, so each group sees exactly the menu they will use. Leave a one-page cheat sheet per group.

## 9.3  Go-live checklist

### Technical

☐  Production address with a valid HTTPS certificate; works from outside the office.

☐  IsDemoVersion is false; no sample logins; sample connection string and passwords replaced.

☐  Jwt:Key is a unique random value of 32+ characters.

☐  Server time zone is correct; service restarts by itself.

☐  Backups running and a restore tested; App_Keys is included.

☐  E-mail sending tested.

### Security

☐  Administrator password changed; two-factor on for administrators and managers.

☐  Password rules tightened; lock-out policy agreed.

☐  Roles reviewed per person; no demo users.

☐  Secrets entered only on the Connections page; none sent by e-mail or chat.

### Data and settings

☐  Company, tax, numbering, products ready.

☐  Pipeline, teams, support categories, SLA, workflows, templates configured.

☐  Customers, contacts and leads imported and spot-checked; duplicates reviewed.

☐  Test records deleted.

### People

☐  All users trained; cheat sheets handed out.

☐  Key users named; the support route for questions is known (Part 10.5).

☐  UAT results signed off (Appendix D).

## 9.4  Cut-over plan

| When | Action |
| --- | --- |
| One week before | Freeze the old system’s master data (no new customers without telling the project). Finish UAT. Confirm backups. |
| Day before | Final import of customers, contacts and leads. Check counts against the old system. Announce the go-live time to all staff. |
| Go-live day | Switch the old system to read-only. Everybody signs in with the new login. Implementation lead and administrator sit with the teams. |
| Day 1–5 | Daily 15-minute stand-up with key users. Log every question and fix. Watch Notifications, the Audit Log and the AI usage page. |
| Day 10–14 | Review: what is not used, what needs more training, which workflow rules or reports to add. Hand over to normal support. |

# Part 10  Run and look after the CRM

## 10.1  Routine tasks for the administrator

| How often | Task | Where |
| --- | --- | --- |
| Daily | Check that last night’s backup finished. Read new notifications. | Backup log; Engage → Notification |
| Weekly | Look at waiting AI agent suggestions. Check failed scheduled reports (the Last run line). Check data-quality tasks. | Settings → AI Agents; Dashboards → Reports; Dashboards → Data Quality |
| Monthly | Review users and roles: add joiners, block leavers. Review AI usage against the limits. Review the audit log for unusual changes. | Membership → Users; Settings → AI Governance; Settings → Audit Log |
| Quarterly | Restore test. Check certificate and secret expiry dates (HTTPS certificate, Microsoft client secret, API keys). Review workflow rules and SLA targets. | Server; Settings → Connections; Settings → Integrations |
| Yearly | Set next year’s sales targets. Review tax rates and number sequences. | Targets & Leaderboard; Settings → Tax |

## 10.2  Installing a new version

- Tell the users when the CRM will be unavailable for a few minutes.

- Back up the database and the folders listed in Part 2.5.

- Stop the service. Replace the application files with the new release. Keep your configuration (appsettings.Production.json or environment variables), App_Keys and App_Data.

- Start the service. On start-up the CRM adds any new tables and columns by itself and adds new roles to the administrator.

- Ask the administrator and all users to sign out and sign in again, so new menu items and roles take effect.

- Run a few of the acceptance tests (9.1). If anything is wrong, stop the service, restore the backup and the previous files.

## 10.3  The audit log

| WHERE | Settings → Audit Log /AuditLogs/AuditLogList |
| --- | --- |

Every create, update and delete done through the application is recorded with the user, the time, and the old and new values. Use it to answer “who changed this, and when?”.

## 10.4  Troubleshooting

| Problem | Likely cause and fix |
| --- | --- |
| A menu item is missing for a user | The user lacks the role (Part 4). Add the role in Membership → Users, then the user signs out and in. |
| A user cannot sign in | Check, in order: Email Confirmed is ticked; Is Blocked is not ticked; the account is not locked (5 wrong passwords lock it for 30 minutes); reset the password with Change Password. |
| Everybody is signed out after a while | The sign-in lasts Jwt:ExpireInMinute minutes (30 by default). Raise it if the client wants longer sessions. A changed Jwt:Key also signs everybody out. |
| No e-mails arrive | Use Settings → Email Settings → Send test. Check host, port, security, user and password; for Gmail use an app password; look in the spam folder. |
| A saved connection does not work yet | Wait about 30 seconds. Check there are no spaces around the value. Check the provider’s own console for errors. |
| Google says redirect_uri_mismatch | The registered address differs from the one on the Connections card. Copy it again; check https and the host name. |
| “Access was revoked or expired. Please connect again.” | The user (or the provider) removed access, or the Microsoft secret expired. The user reconnects under Profiles → Calendar Sync or Gmail Sync; for an expired secret save a new one on the Connections page. |
| Calendar events are at the wrong hour | Server time zone is wrong. Set it to the client’s time zone and restart the service. |
| WhatsApp messages do not arrive | The webhook callback URL must be https and the verify token the same at Meta and in the CRM; the app must be subscribed to messages; check the access token has not expired. |
| SMS not delivered | The template must be DLT-registered and its id entered in Support → Message Templates; check the MSG91 auth key. |
| Call does not ring | Check Exotel account details and caller ID on the Connections page; the agent’s phone must be reachable. |
| A scheduled report did not arrive | Open the schedule and read Last run. Common causes: SMTP not working, the owner lost the role for that record type, wrong server time. |
| AI answers say no model or limit reached | Check Settings → Connections → AI model, and the limits and the “AI features on” switch on AI Governance. |
| An agent finds nothing | The agent may be off, there may be no matching records, or the matching records were decided recently (30 days after a rejection, 7 days after an approval). |
| Import reports errors | Use Check file first. Keep the heading row unchanged; save as CSV UTF-8; import customers before contacts. |
| Saved secrets unreadable after moving the server | The App_Keys folder was not moved. Restore it from the backup, or type the secrets again on the Connections page. |
| Error page after an update | Look at the application log. If the cause is not clear, roll back (10.2, last step) and report it. |

## 10.5  Getting help

When you report a problem, send the following. It saves a round of questions.

- What the user was doing, and what they expected.

- A screenshot of the whole screen, including the address bar, and the exact text of any message.

- The user’s e-mail address, the date and the time (with time zone).

- Whether it happens for one person or for everybody, and whether it started after a change.

# Appendix A  Menu map

Every menu page, its address and the role it needs. A page is shown to a user only when the user holds the role in the last column. The administrator holds all roles. Some dashboards also need a business role (Part 4.4).

| Section | Menu item | Page address | Role needed |
| --- | --- | --- | --- |
| Dashboards | My Work | /Dashboards/MyWork | Dashboards |
|  | Customer Health | /Dashboards/CustomerHealth | Dashboards |
|  | Support | /Dashboards/SupportDashboard | Dashboards |
|  | Reports | /Reports/ReportBuilder | Reports |
|  | Data Quality | /Dashboards/DataQuality | Dashboards |
|  | Insights | /Dashboards/InsightsDashboard | Dashboards |
|  | Default | /Dashboards/DefaultDashboard | Dashboards |
| Sales Pipeline | Lead | /Leads/LeadList | Leads |
|  | Pipeline Board | /Pipelines/PipelineBoard | Pipelines |
|  | Sales Forecast | /Pipelines/SalesForecast | Pipelines |
|  | Lead Contact | /LeadContacts/LeadContactList | LeadContacts |
|  | Lead Activity | /LeadActivities/LeadActivityList | LeadActivities |
|  | Targets & Leaderboard | /SalesTargets/Leaderboard | SalesTargets |
|  | Lead Duplicates | /Leads/Duplicates | Leads |
| Engage | Activities & Calendar | /Activities/ActivityList | Activities |
|  | Email | /Emails/EmailCenter | Emails |
|  | Documents | /Documents/DocumentList | Documents |
|  | Notification | /Notifications/NotificationList | Notifications |
| Marketing | Campaign | /Campaigns/CampaignList | Campaigns |
|  | Budget | /Budgets/BudgetList | Budgets |
|  | Expense | /Expenses/ExpenseList | Expenses |
| Sales Teams | Sales Team | /SalesTeams/SalesTeamList | SalesTeams |
|  | Sales Representative | /SalesRepresentatives/SalesRepresentativeList | SalesRepresentatives |
| Support | Support Case | /SupportCases/SupportCaseList | SupportCases |
|  | Case Comment | /SupportCaseComments/SupportCaseCommentList | SupportCaseComments |
|  | Knowledge Base | /KnowledgeBase/ArticleList | KnowledgeBase |
|  | WhatsApp & SMS | /Messaging/Inbox | Messaging |
|  | Message Templates | /Messaging/Templates | Messaging |
|  | Calls | /Calls/CallLog | Calls |
|  | Live Chat | /Chats/ChatInbox | Chats |
| Third Party | Customer Group | /CustomerGroups/CustomerGroupList | CustomerGroups |
|  | Customer Category | /CustomerCategories/CustomerCategoryList | CustomerCategories |
|  | Customer | /Customers/CustomerList | Customers |
|  | Customer 360 | /Customers/Customer360 | Customers |
|  | Customer Duplicates | /Customers/Duplicates | Customers |
|  | Customer Contact | /CustomerContacts/CustomerContactList | CustomerContacts |
|  | Vendor Group | /VendorGroups/VendorGroupList | VendorGroups |
|  | Vendor Category | /VendorCategories/VendorCategoryList | VendorCategories |
|  | Vendor | /Vendors/VendorList | Vendors |
|  | Vendor Contact | /VendorContacts/VendorContactList | VendorContacts |
| Sales | Sales Order | /SalesOrders/SalesOrderList | SalesOrders |
|  | Contract | /Contracts/ContractList | Contracts |
|  | E-Signatures | /Signatures/SignatureList | Signatures |
|  | Quotation | /Quotations/QuotationList | Quotations |
|  | Quotation Approvals | /QuotationApprovals/ApprovalList | QuotationApprovals |
|  | Invoice | /Invoices/InvoiceList | Invoices |
|  | Payment | /Payments/PaymentList | Payments |
|  | Sales Report | /SalesReports/SalesReportList | SalesReports |
| Purchase | Purchase Order | /PurchaseOrders/PurchaseOrderList | PurchaseOrders |
|  | Purchase Report | /PurchaseReports/PurchaseReportList | PurchaseReports |
| Inventory | Unit Measure | /UnitMeasures/UnitMeasureList | UnitMeasures |
|  | Product Group | /ProductGroups/ProductGroupList | ProductGroups |
|  | Product | /Products/ProductList | Products |
| Utilities | Todo | /Todos/TodoList | Todos |
|  | Todo Item | /TodoItems/TodoItemList | TodoItems |
| Membership | Users | /Users/UserList | Users |
|  | Roles | /Roles/RoleList | Roles |
| Profiles | My Profile | /Profiles/MyProfile | Profiles |
|  | Calendar Sync | /Profiles/GoogleCalendar | Profiles |
|  | Gmail Sync | /Profiles/GoogleMail | Profiles |
|  | Two-Factor Security | /Profiles/TwoFactor | Profiles |
| Settings | My Company | /Companies/MyCompany | Companies |
|  | Tax | /Taxs/TaxList | Taxs |
|  | Email Settings | /Settings/EmailSettings | Settings |
|  | Connections | /Integrations/Connections | Integrations |
|  | AI Governance | /AiGovernance/AiSettings | AiGovernance |
|  | AI Agents | /Agents/AgentCenter | Agents |
|  | Support Categories | /SupportSettings/Categories | SupportSettings |
|  | Support SLA | /SupportSettings/SlaPolicies | SupportSettings |
|  | Workflow Rules | /Workflows/WorkflowList | Workflows |
|  | Pipeline Stages | /PipelineSettings/StageList | PipelineSettings |
|  | Custom Fields | /CustomFields/CustomFieldList | CustomFields |
|  | Integrations | /Integrations/IntegrationList | Integrations |
|  | Number Sequence | /NumberSequences/NumberSequenceList | NumberSequences |
|  | Audit Log | /AuditLogs/AuditLogList | AuditLogs |
|  | Import Data | /Imports/ImportCustomers | Imports |

# Appendix B  Job profiles and their roles

Sample starting sets. Every profile also has the basic roles: Profiles, Dashboards, Notifications, Todos, TodoItems, Activities, Documents, Emails. The lists below show what each profile adds. Adjust per person.

| Profile | Added roles |
| --- | --- |
| Sales representative | Leads, Pipelines, LeadContacts, LeadActivities, Customers, CustomerContacts, Quotations, SalesOrders, Contracts, Signatures, Messaging, Calls, Chats, Reports, Products |
| Sales manager | Leads, Pipelines, LeadContacts, LeadActivities, Customers, CustomerContacts, CustomerGroups, CustomerCategories, Quotations, QuotationApprovals, SalesOrders, Invoices, Payments, Contracts, Signatures, SalesTargets, SalesTeams, SalesRepresentatives, SalesReports, Reports, Campaigns, Imports, PipelineSettings, Workflows, CustomFields, Agents, Messaging, Calls, Chats, Products, ProductGroups, UnitMeasures |
| Support agent | SupportCases, SupportCaseComments, KnowledgeBase, Customers, CustomerContacts, Contracts, Messaging, Calls, Chats |
| Support manager | SupportCases, SupportCaseComments, KnowledgeBase, SupportSettings, Customers, CustomerContacts, Contracts, Signatures, Messaging, Calls, Chats, Reports, Workflows, Imports, Agents |
| Marketing | Campaigns, Budgets, Leads, LeadContacts, Customers, CustomerContacts, CustomerGroups, CustomerCategories, Messaging, Reports, Imports |
| Finance | Invoices, Payments, SalesOrders, PurchaseOrders, SalesReports, PurchaseReports, Budgets, Expenses, Taxs, Customers, Vendors, VendorGroups, VendorCategories, VendorContacts, Contracts, Quotations, Products, ProductGroups, UnitMeasures, Reports |

Note The administrator additionally holds Users, Roles, Companies, Taxs, Settings, Integrations, AiGovernance, NumberSequences, AuditLogs, Agents and every other role.

# Appendix C  Client information sheet

Fill this in with the client before Part 2. Keep it with the project file. Do not write passwords or secret keys here; keep those in the client’s password manager.

### Company

| Item | Value |
| --- | --- |
| Legal name |  |
| Address |  |
| Phone / e-mail / website |  |
| Currency |  |
| Tax types and rates |  |
| Financial year starts |  |
| Server time zone |  |

### Technical

| Item | Value |
| --- | --- |
| Public CRM address (https) |  |
| Server / hosting provider |  |
| SQL Server name and database name |  |
| Reverse proxy / certificate owner and expiry |  |
| SMTP host, port, security, account |  |
| Backup owner and schedule |  |

### People

| Role in project | Name | E-mail / phone |
| --- | --- | --- |
| Client administrator |  |  |
| Backup administrator |  |  |
| Client IT contact |  |  |
| Sales head |  |  |
| Support head |  |  |
| Finance head |  |  |
| Implementation lead |  |  |

### Services chosen

| Service | Used? (yes / no) | Account owner, notes |
| --- | --- | --- |
| Google sign-in / calendar / Gmail |  |  |
| Microsoft sign-in / Outlook calendar |  |  |
| WhatsApp Business |  |  |
| SMS (MSG91) |  |  |
| Calls (Exotel) |  |  |
| Live chat on website |  |  |
| Web-to-lead form |  |  |
| AI model |  |  |

### Key dates to remember

| What | Date |
| --- | --- |
| HTTPS certificate expires |  |
| Microsoft client secret expires |  |
| API keys expire |  |
| Go-live date |  |

# Appendix D  Sign-off

By signing, the client confirms that the acceptance tests in Part 9.1 were carried out, that the open points listed below are understood, and that the CRM is accepted for live use.

### Open points

| # | Description | Owner | Due |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |

### Signatures

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| For the client |  |  |  |
| Client administrator |  |  |  |
| Implementation lead |  |  |  |